# SCP 3.0 — Work List

Personal computer and WikiCafe · revised end of day, July 22 2026

Table of Contents

# How to read this

Two deployments, deliberately separate. The personal computer track is close to usable and is the near-term path. The WikiCafe track is hosted, multi-user, and has open security work before real patient data can go on it.

Items are marked [Marc] where the decision or action is yours, and [dev] where it is code I can do.

# Decided, no further action

- Every person uses their own Anthropic API key. This is what keeps the personal-computer model outside HIPAA: the person is the data controller, not RCN. Do not route AI calls through an RCN account — it undoes the whole argument.

- Raspberry Pi is parked, not rejected.

- One codebase, two configurations. Differences between the deployments live in compose files and environment variables, never in if branches inside the Python.

- One gate in front of all three services, not a passphrase on My Health Picture alone. The record lives in the wiki, so gating only the coupler would have left it readable and writable by anyone else using the computer.

- One passphrase opens the gate and encrypts backups.

- Encryption at rest beyond FileVault: closed, not possible. Built and abandoned — see the findings document. Rely on FileVault, the gate, and encrypted backups.

- Rosa Delgado and Alex Rivera are synthetic, so test data found inside a published image is a hygiene problem, not a disclosure.

# Do this week

## Kill the stray file server — done, 22 July

It was not a leftover process. It was a LaunchAgent, com.rcn.tools, with KeepAlive set — it restarted within seconds of every kill and again at every login. Created 24 April to serve ~/rcn/tools over http, because the browser was serving stale file:// copies of the graph tool. The reason is recorded in the CACHING LESSON note in tools/graph-tool-v22.html.

Two things were wrong with it, neither of them the idea:

- it listened on all interfaces, so every tool and every JSON data file in tools/ was browsable by anything on the home wifi

- it sat on port 8766, the coupler’s port, so whenever both ran, whichever won the port decided what the browser showed

Now on port 8099, bound to 127.0.0.1, still auto-starting at login. Bookmarks pointing at localhost:8766/graph-tool-v22.html need to become localhost:8099.

## [Marc] Decide the Windows policy

Disk encryption is now the only protection for data at rest, since the encrypted-store option turned out not to be deliverable. That raises the stakes on one question:

Windows Home machines often cannot encrypt at all. BitLocker proper is Pro/Enterprise; Home gets a cut-down “Device Encryption” that needs particular hardware and a Microsoft account, and on many inexpensive laptops it is simply absent. Policy needed: exclude those machines, or accept unencrypted and say so plainly in the consent text.

Two related points, both now settled enough to write down rather than decide:

- Require encryption before real data, and check it at first run rather than trusting instructions.

- The recovery key stays with the person, on paper. If RCN escrows keys, RCN can decrypt every record and is back to being the data custodian. The thirty seconds where the recovery key appears on screen is the highest-risk step in the whole setup and needs walking through in person.

## [Marc] Confirm what “private site” must guarantee

WikiCafe uses Keycloak and private sites. That protects the wiki. It does not protect sofi-proxy, which reads and writes the same files directly and never consults the wiki. The question: should an authenticated CHW be able to read another CHW’s client’s record? If no — and it should be no — per-user authorization has to be built, because today one shared passphrase grants everything to everyone.

# Personal computer track

| # | Item | Owner | State |
| --- | --- | --- | --- |
| 1 | Three-container stack runs on a personal machine | dev | done |
| 2 | Browser hole closed — no web page can read the record | dev | done |
| 3 | One gate over the wiki, My Health Picture and Health Choices | dev | done |
| 4 | Encrypted backups, with verify and restore | dev | done |
| 5 | Disk-encryption check at first run | dev | needs the Windows policy above |
| 6 | Local log of every AI prompt and response | dev | to do |
| 7 | First-run setup that takes the person’s own API key | dev | to do |
| 8 | Consent text shown at install | Marc + legal | to do |

Items 5–7 are a few days together. Item 8 waits on legal.

On item 4. Backups are the one place where an unrecoverable secret is low risk: forgetting a backup passphrase costs the backup, not the record, because the live copy is untouched. That is much of why it was worth building while the encrypted store was not.

Still true after all of this: the gate stops another person at the computer from opening a browser and reading the record. Someone with file access can still read the Docker volume directly. FileVault is what covers that, which is why item 5 matters more now than it did this morning.

# WikiCafe track

Do not put real patient data on this deployment until items 1–3 are done. No urgency in the sense of an active breach — there are no real patients on it — but this is the gap between today and the Superior AZ pilot.

| # | Item | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Put Keycloak in front of the proxy subdomain | dev + Christian | config, hours |
| 2 | Cookie scoping across subdomains, and CORS with credentials | dev | small |
| 3 | Per-user authorization on every site parameter | dev | the real work |
| 4 | Stop /config returning the shared secret | dev | small |
| 5 | Fix .dockerignore so data cannot be baked into images | dev | one line |
| 6 | Unbuffer container logs so refusals are visible | dev | one line |

Item 1 is the biggest win for the least work. The proxy sits on its own subdomain with no authentication in front of it.

Item 2 is not optional decoration. With credentials, a wildcard CORS header is not merely insecure — browsers reject it outright. Item 1 will not work until item 2 is done.

Worth knowing: the encryption-at-rest idea that failed on the Mac would work normally on WikiCafe’s Linux server. Not a reason to do it there — the authorization problems matter far more — but the failure was about Docker Desktop, not about the idea.

# Epic / FHIR connector

Blocked upstream, and has been since 7 July. Production access waits on PeaceHealth’s FHIRProxy client registry, app ID 57218. The sandbox works. This is not a personal-computer problem — it is blocked wherever it runs.

## Where it stands today

scp-fhir/smart-proxy.py, port 8767. It is not in either compose stack — not the personal one, not WikiCafe. It is a script run by hand. So SCP 3.0 on a personal computer cannot pull from Epic today.

## Why the design suits the personal computer well

Two details make this a better fit than expected, and both reinforce the custody argument rather than complicating it:

- redirect_uri: https://localhost:8767/callback — a localhost redirect, the native-desktop pattern, already registered with Epic.

- scope: openid fhirUser patient/*.read — patient-facing standalone launch. The person signs in with their own MyChart credentials and pulls their own record. Not a clinician pulling someone else’s.

Data flows Epic to the person’s own machine, authenticated as the person, never through RCN. That is the same argument as the person’s own Anthropic key, and the Cures Act obliges Epic to provide exactly this patient access path.

## What integration would take

| # | Item | Owner | Note |
| --- | --- | --- | --- |
| 1 | Add smart-proxy as a fourth container | dev | or keep running it on the host |
| 2 | Share scp-fhir/data/ with the coupler | dev | the coupler reads scp-import.json from there, and Dockerfile.coupler deliberately empties that directory — nothing would connect today |
| 3 | Solve the TLS certificate | dev | Epic requires an HTTPS redirect; today that means mkcert. Fine on a developer’s Mac, a real obstacle per install. Caddy can issue local certificates, so the gate could plausibly terminate TLS for 8767 |
| 4 | Decide how the gate and the OAuth redirect interact | dev | 8767 is another origin, so a passphrase prompt lands in the middle of the Epic login unless handled |

Item 3 is the one that needs design rather than typing.

## Recommendation

Leave the connector out of the personal stack until PeaceHealth unblocks production. Building the plumbing now means testing against a sandbox for something whose real shape depends on what PeaceHealth actually enables. Then do all four items as one piece of work.

## [Marc] Chase PeaceHealth IT

Two weeks of silence on the FHIRProxy client registry. Worth a nudge — this is the longest-running external dependency in the project, and nothing about the Epic integration can be finished or even properly tested until it moves.

# Shared between both tracks

- .dockerignore fix. Protects any image built from this repository. The pattern data/ matches only the top-level directory, so scp-coupler/data/ and scp-fhir/data/ are swept into images by COPY . ..

- Converging the two proxies. sofi-proxy.py and coupler-proxy.py both write FedWiki pages, by different methods. Today only the coupler got the fixes. Pulling page-writing into one shared module would mean fixes land in both. Real work, needs your go-ahead separately, and the largest remaining source of drift between the tracks.

# What none of this fixes

Six of the twelve risks in scp-coupler/risks.html are untouched by any packaging or security work, because they live in the interface and the content and travel with the software wherever it runs:

- Risk 3 — no physician review loop

- Risk 5 — probability estimates read as diagnoses

- Risk 6 — AI misclassifying severity

- Risk 7 — NNT numbers from populations unlike Superior AZ

- Risk 9 — model drift making probability histories unreliable

- Risk 12 — activation band hiding parts of the frame

Moving to a personal computer solves the data-custody problems and none of the clinical ones. These are the six-month body of work, and they need clinical judgement rather than engineering.

Two items need outside people and should start early because they wait on others’ calendars:

- [Marc] Legal review of FDA SaMD framing (Risk 4) and liability allocation (Risk 11). A personal tool for understanding your own health is far better positioned than a clinic tool generating differentials — but that is positioning, not clearance.

- [Marc] Consent and terms text, which now does the work the Business Associate Agreement was going to do.

# Suggested order

- Kill the stray server — today, one command

- Decide the Windows policy — unblocks personal item 5

- Personal items 5, 6, 7 — a few days, gets a defensible personal install

- WikiCafe items 1, 2, 4, 5, 6 — a couple of days once Christian is available

- WikiCafe item 3 — per-user authorization, the substantial piece

- Legal review and consent text — start now, runs in parallel

- Epic/FHIR integration — only once PeaceHealth unblocks it

- The six clinical risks — the long work